}

Guide1. APT Project Definition

Capstone Subject

- PART I

1. Personal History

Below is a table in which you must complete the requested information.

| Student Name | Elias Paredes Donoso, Yerko Uval Montecinos, Fabián Mora Ortega |
| --- | --- |
| Ruth | 21149189-2 /20452770-9 / 20502207-4 |
| Race | Computer Engineering |
| Headquarters | Viña del Mar |

2. APT Project Description

The project consists of the development of a digital system for APRs, with modules for registration, invoicing, online payments and communication with users. An offline-first hybrid architecture with cloud support is contemplated, aimed at improving administrative efficiency, reducing the risk of errors and promoting digital inclusion in rural communities.

| Project Name | APR Unit System |
| --- | --- |
| Performance Area(s) | - Analysis and evaluation of IT solutions - Software Development - Software Quality Assurance - IT Project Management - BI Project Management |
| Competences | - Offer proposals for IT solutions by analysing the organisation's processes. - Build hybrid web and mobile applications by applying good development practices. - Design data models and execute database operations. - Implement software tests that ensure the quality of the developed solution. Manage technological projects considering time, resources and risks. Develop the transformation of large volumes of data to obtain information and knowledge from the organization in order to support decision-making and the improvement of business processes, according to the needs of the organization. |

3. APT Project Rationale

Below are different fields that you must fill in with the requested information. This section seeks to describe your project in detail and justify its relevance and relevance.

| Relevance of the APT project | The APRs (Rural Drinking Water) are community organizations in charge of providing drinking water in rural sectors, being managed by members of the same locality. Currently, they face significant technological limitations, which has an impact on the efficiency of their management and the quality of the service provided. |
| --- | --- |
| APT Project Description | The project seeks to cover the operational and social needs of the APR through the knowledge, techniques and tools acquired in the institution. Through an individual investigation of the team and together with the information provided by the APR, the following problems are detected: - Manual processes - Record of consumption and billing on paper. - Lack of digital backup of information. - Delays in the generation of reports and balance sheets. - Cash-only payment options - No online payments or payments at partner merchants. - Need for physical travel to the offices. - Digital divide in the community - Little training in digital tools. - Poor internet access or appropriate devices. - Limited communication - Difficulty reporting outages, maintenance, or rate changes in real time. - Reliance on physical prompts or personal contact. - Absence of centralized systems - Scattered or inconsistent data among different committee members. - Difficulty in keeping track of consumption and payment history. This brings negative consequences such as: - Low efficiency in revenue collection due to long periods of time between the issuance of accounts and payment. - Greater administrative burden for the committee, which must allocate more hours to repetitive tasks and manual control. - Risk of conflicts or mistrust due to errors in measurements, collections or payment records. - Extra expenses for customers due to travel to pay in cash. - Increased risk of information loss in the event of loss of physical documents. - Delay in responding to contingencies due to lack of fast communication channels. - Difficulty in complying with regulatory requirements if there are no updated and auditable reports. - Limited capacity for growth because manual systems do not scale well when the number of users increases. to cover these problems we chose to develop a website (with PWA technology) in order to attract customers and the staff themselves, through a friendly and intuitive design, capable of working when connectivity is limited through offline-first synchronization, this will allow users to access information and certain services even without connectivity and with an online payment module, item highlighted and needed by the community and the APR. In addition, the solution on the operational side must automate critical tasks such as the registration of consumption, billing and payments, among other processes, and on the customer side, improve customer-company communication through information sessions and a friendly ChatBot (also thinking about applying it on the operational side). Additionally, it is expected to create a DW to use historical data and data that comes in the future for the generation of reports (dashboard) that provide useful/relevant information for decision making |
| Relevance of the project with the graduate profile | The APT Project is directly linked to the Computer Engineering graduate profile, since it addresses the development, implementation and deployment of a technological solution aimed at solving a real problem in a community organization. To carry it out, it is necessary to apply several competencies of the graduate profile in an integrated manner: - Software development using techniques that systematize the development and maintenance process. Building the web platform and user application demands a methodological approach that ensures quality, scalability, and ease of maintenance. - Modeling and implementation of scalable databases. The registration of consumption, billing and payments requires a database design that allows centralizing information, avoiding inconsistencies and ensuring sustainable growth as the number of users increases. - IT project management. Planning, organization of tasks and control of progress are essential to execute the project within the defined deadlines and resources. It is necessary to coordinate activities among team members and prioritize deliverables according to the objectives set. - Product and process validation tests. Invoicing, online payments, and offline-first synchronization must be subjected to unit and comprehensive testing to ensure system reliability in an environment with limited connectivity. - Transformation of large volumes of data to obtain information and knowledge. Generating reports based on historical and current data requires a structured process that allows information to be converted into useful knowledge. This competency is key to providing the APR with relevant and reliable data, thus supporting strategic decision-making and contributing to the optimization of the organization's internal processes. In this way, the project not only responds to a real need of the community, but also allows the members of the team to put into practice the competencies of the graduate profile in an applied and integrated way, reinforcing their ability to design effective IT solutions, adapted to the context and with social impact. |
| Relationship to professional interests | Our main professional interests are to guide the development of technological solutions that optimize processes, improve information management and improve people's lives, within this project we can develop in a certain way because access to the internet and technology are limited. Within the proposed project, it is related to the following interests: - Apply web development and database knowledge in the creation of a billing, registration and communication system for the APR. - Design online payment solutions to modernize payment management. - To promote the transition to a digital system in a rural environment, solving certain problems of communication, payments and mobilization by improving the experience. In terms of our professional development, it will contribute because: - It will allow us to apply our skills in analysis, design and implementation of computer systems in a real case. - We will gain experience in project management. - We will develop collaborative work skills with a work team to provide solutions to real needs. - Adapt a solution according to the existing obstacles in the environment where it will be applied (in reference to the problems of the locality, environmental and social). The project is aligned with the team's professional interests, focused on the development of technological solutions that optimize processes, strengthen information management and generate social impact. In particular, it allows you to apply knowledge in web development, online payment integration and data modeling, as well as promoting the digital transition in a rural environment with significant technological gaps. |
| Development feasibility of the APT Project | The development of the project is feasible within the framework of the academic semester, considering the time available, the necessary resources and the strategies defined to mitigate possible difficulties. Why do we think it is possible to develop the APT Project? To answer this question, we consider that: - The project is capable of being developed in 5 months - The hours assigned to the subject and therefore to the project is between 3 and 5 hours per week, complemented by autonomous work by the team. - The required materials are - Internet-enabled devices for development and testing. - Programming software and IT project management tools. - Local server or hosting device for offline performance testing. - Interface design and database modeling tools. - The external factors that facilitate its development are: - Previous experience of the team in web development and database projects. - Availability of open source tools and frameworks that reduce costs and implementation times. - Ability to use local networks and community antennas to support operation in the event of connectivity failures. - The external factors that hinder its development and the ways in which you could solve them are: - Limited connectivity in rural areas. Solution: Implement a hybrid system with offline-first synchronization, which ensures service continuity even without a stable connection. - Digital divide in the user community. Solution: design of simple and intuitive interfaces, accompanied by practical step-by-step guides and basic training for users. In summary, the project is viable within the defined deadlines and resources, given that the possible obstacles have been identified and measures have been established to mitigate them, thus guaranteeing its development and deployment in the context of the RPAs. |

- PART II

4. Objectives

In this section you must define general and specific objectives of the APT Project. It is important to clarify that the objectives must be stated in a clear, concise way and without giving further explanations, that is, they must be understood by themselves. It is suggested to write them using an infinitive verb, as this makes it necessary to specify specific actions.

| General objective | Develop and implement a comprehensive technological platform for the management of Rural Drinking Water (RPA), which optimizes administrative and financial processes through digitalization and automation, facilitates access to modern payment and communication services for users, and ensures the continuity, scalability and sustainability of management, considering the particularities of the rural context. - Optimize the administrative and financial management of the APR through the digitization and automation of processes, reducing the operational burden and improving access to reliable and updated information. - To facilitate access to modern payment and communication services for users of the APR, reducing the need for travel and promoting the digital inclusion of the community. - Implement a user-friendly technological platform adapted to the local reality that ensures the continuity, scalability and sustainability of rural drinking water management. |
| --- | --- |
| Specific objectives | - Design and implement the digital registration and billing system to replace manual processes and keep everything updated in real time. - Incorporate online means of payment, to speed up the payment process and avoid spending time and money in this process in the case of those customers far from the office. - Train staff and users of the platform. - Design a friendly and intuitive interface ensuring that the system is easy to use for both customers and administrators. |

5. Methodology

In the next section you must describe the methodology, specific to your discipline, that you will use to solve the APT project described above, including the stages and methods of work.

Description of the Methodology

The development of the APT Project will focus on an agile approach, based on the Scrum methodology, which will allow the work to be organized in iterative stages, deliver functional advances progressively and adjust the solution according to the requirements defined by the APR. The project will be structured in two- to three-week sprints, within which partial deliverables (e.g.: database design, billing module, user interface, and payment integration) will be planned, developed, and validated. The main stages of the methodology will be: - Requirements Gathering: Gathering information with the APR to identify critical processes and establish priority needs. - Solution design: database modeling, system architecture definition, and interface prototyping. - Iterative development: progressive implementation of the main modules (billing, online payments and notifications), applying quality standards and good development practices. - Testing and validation: Execution of unit and end-to-end tests, along with validation of functionalities in a real-world environment. - Training and deployment: delivery of user manuals and training of APR personnel to ensure the correct adoption of the solution. As for the internal organization, the assignment of specific responsibilities among the team members is taken into consideration: - Database design and backend development. - Web interface and user experience development. - Module integration, testing, and overall coordination. This methodological approach ensures a structured, flexible and results-oriented development, allowing the final solution to meet the objectives of optimizing the administrative and financial management of the APR.

6. Evidence

Next, describe what evidence will be evaluated in the progress report and in the final report of your APT project. This evidence must be agreed with your teacher. Evidence will be understood as the products that are developed during the project and whose purpose is to make visible or document how the work has been implemented.

| Type of evidence (advance or final) | Name of evidence | Description | Justification |
| --- | --- | --- | --- |
| Advance | Meeting Minutes with APR | Interview Registration and Requirements Gathering | It allows you to validate real needs and define priority processes |
| Advance | Mockups and prototypes | Interface Sketches and Flowcharts | They reflect the design of the solution and its usability |
| Advance | Database model | Entity-relationship diagram and documentation | Ensures system consistency and scalability |
| Final | Functional web platform | Billing, Payments, and Notifications System | Main product that solves the problem |
| Final | Test Report | Unit and Comprehensive Test Results | Ensures system reliability and quality |
| Final | Manuals and training | Usage Guides and Training Registration | Promotes adoption of the platform in the APR |

7. Work Plan

In the following table define the planning of your APT Project according to what is required.

| APT Project Work Plan and KPIs Stage/Phase; Activity; Variable; Model Description; KPI Formula; Table Evaluation Criteria. Implementation; Use of the app; Total users, active users; It measures what percentage of APR members actively use the application to manage their consumption or payments.; (Active Users / Total Users) * 100; 0% - 40% = Low 41% - 70% = Medium 71% - 100% = High. Operation; Reading log; Previous Time, Current Time; Measure the reduction in the average time needed to record consumption thanks to the application.; ((Previous Time - Current Time) / Previous Time) * 100; 0%-40% = Low 41%-70% = Medium 71%-100% = High. Service; User service.; Claims Before, Claims After; Measure the impact of the application on the reduction of claims related to billing.; ((Claims Before - Claims After) / Claims Before) * 100; 0%-20% = Low 21%-60% = Medium 61%-100% = High. |
| --- |
| Competence or units of competences | Name of Activities/Tasks | Description Activities/Tasks | Resources | Duration of the activity | Responsible | Remarks |
| Project Management | Requirements Survey | Interviews with APRs and process analysis | Recordings, meetings | 1 week | Elias | Promotes accuracy, builds trust with the community |
| Database Modeling | BD Design | Creation of DERs, standardization and documentation | Draw.io, MySQL | 2 weeks | Yerko | Requires APR validation |
| Software Architecture | Architecture Definition | Designing the frontend-backend-BD structure | Draw.io, Lucidchart | 1 week | Fabián | It must align with available resources. |
| UI/UX Design | Mockups and User Flow | Creation of graphical interfaces and main flows | Figma, Canva | 1 week | Yerko | Validate usability with users |
| Software Development | Backend billing module | Consumption registration and receipt generation | Node.js, MySQL | 2 weeks | Fabián | Weekly Review |
| Software Development | Frontend billing module | Administrative screens for management | React/IONIC | 1 week | Yerko | Depends on the backend |
| Software Development | Online payments integration | Connection to payment gateway (Webpay or other) | API WEBPAY | 2 weeks | Elias | Potential Sandbox Testing Dependency |
| Software Development | Alert system | Implementing Customer Notifications | Firebase, API REST | 1 week | Fabián | Depends on connectivity |
| QA/Quality Management | Unit Tests | Validation of each module separately | Jest, Postman | 1 week | Yerko | Simulated dataset required |
| QA/Quality Management | Integration Testing | Verification of interaction between modules | Test Environment | 1 week | Fabián | Review payment dependencies |
| QA / Quality Management | User testing | Pilot tests in the APR | Real data (controlled) | 1 week | Elias | User feedback |
| Project Management | Preparation of manuals | Drafting of user guides and documentation | Word, Canva, PPT | 1 week | Fabián | Prior teacher review |
| Project Management | Staff training | APR Administrator Usage Workshop | Manuals, PPT | 1 week | Yerko | Possible resistance to change |
| Project Management | Initial deployment | System installation and commissioning | Local Server + Hosting | 1 week | All Team | Post-implementation monitoring |

8. Gantt chart

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Sprint 0: Requirements Survey |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 0: Database Modeling |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 0: Software Architecture |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 0: UI/UX Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 1: Backend billing module |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 1: Frontend billing module |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 1: Online payments integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 1: Alert system |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 2: Unit Tests |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 2: Integration Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 2: User testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 3: Preparation of manuals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 3: Staff training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint 3: Initial deployment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

In the event that the APT Project is a group project, in this column they must indicate the name of those responsible for each task or activity. This will later allow differentiating the evaluation by each member.